Project Implementation Plan

Mini Headless CMS for Marketing Agency

1. Project Team & Roles

Mohamed Zagloul – Team Leader & Backend Developer (Core API & Architecture):

Responsible for designing the system architecture, creating the database schema, developing core

APIs, and managing authentication using JWT.

Mirna Shawky – Frontend Developer: Responsible for implementing the user interface using

React, designing the admin dashboard layout, and managing application state.

Haidy Sobhy – Frontend Developer: Responsible for form validation, integrating frontend

components with backend APIs, and implementing dashboard functionalities.

Mariam – Backend Developer (Media & Integration): Responsible for handling image uploads

using Multer, managing file storage, supporting API integration, and assisting in backend testing

and optimization.

Alaa Ahmed – Frontend Developer: Responsible for project documentation, UI testing, and

organizing component architecture.

2. Project Timeline (Four-Week Roadmap)

Week 1: Requirements Analysis & Design

Finalizing the database schema and creating the ERD. Designing UI/UX mockups. Setting up the

project repository.

Week 2: Core Backend & API Development

Setting up Node.js/Express server. Connecting MongoDB and creating models. Developing CRUD

APIs.

Week 3: Advanced Logic & Integration

Implementing image upload using Multer. Securing APIs with JWT. Integrating frontend with

backend.

Week 4: Final Testing & Deployment

Building landing page. Bug fixing and refactoring. Preparing final demo.