# Project Implementation Plan

Mini Headless CMS for Marketing Agency

# 1. Project Team & Roles

| Member Name | Core Role | Responsibilities |
| --- | --- | --- |
| Mohamed Zagloul | Team Leader & Backend Developer | Database design, API development, Security (JWT), Media Handling (Multer). |
| Mirna Shawky | Frontend Developer | UI Implementation (React), Admin Dashboard Layout, State Management. |
| Haidy Sobhy | Frontend Developer | Form Validation, Integration with Backend APIs, Dashboard Features. |
| Mariam | Frontend Developer | Public Portfolio Site, Responsive Design, CSS Styling (Tailwind). |
| Alaa Ahmed | Frontend Developer | Project Documentation, UI Testing, Component Architecture. |

# 2. Four-Week Roadmap

Week 1: Requirements Analysis & Design

Finalizing Database Schema and ERD. Creating high-fidelity UI/UX Mockups. Setting up the Project Repository.

Week 2: Core Backend & API Development

Node.js/Express server setup. MongoDB connection and Models creation. Basic CRUD APIs (Posts and Categories).

Week 3: Advanced Logic & Integration

Implementing Image Upload using Multer. Securing routes with JWT Authentication. Connecting React Frontend to Backend APIs.

Week 4: Final Testing & Deployment

Building the Public Portfolio Consumer Website. Bug fixing and code refactoring. Preparing Final Demo.